ModFEM code development 2015/2016

---
Target
Working versions of the code for:
  - NS_SUPG/heat (welding?, cooling?)
    - parallel with message passing (KM, KC)
      - hybrid mesh + remesh stubs (KM ???)
      - MKB with LAD_BCRS (KC ???)
    - free surface, mass transport – sequential (PC ???)
    - VOF (AS ???)
    - parallel free surface, mass transport (PC - ??????)
    - internal boundaries (PC ??? - paper)
    - turbulence (PC ???)
    - phase transition !!! (AS)
    - new preconditioner (KB, KC)
    - suite of examples/tests (PC, AS, KC, KM, JB)

---
Target
Working versions of the code:
  - plast_flow + heat
    - formulation (AS), mixed approximation (AS+JB)
    - traction boundary conditions (AS)
  - GUI (ŁR)
  - Importing files (KM)
  - Parallel versions
    - Shared memory (OpenMP, OpenCL? - KC, JB, FK)
    - Distributed memory (KM)
    - Massively multi-threaded (OpenCL, CUDA? - KC, JB, FK)
  - Exporting files (KM) + parallel checkpoint-restart
  - Visualization (PM)
  - Adaptivity (with remeshing)

---
Target
- Solver (KC, JB):
  - renumbering for:
    - parallel solution (MPI+OpenMP+OpenCL)
    - NS_SUPG and plast_flow preconditioner
  - assembly (and integration) with colouring and assembly tables (OpenMP+OpenCL, first order, second order)
  - multithreading with OpenMP
  - OpenCL, CUDA
  - direct solvers interacting with the iterative solver
  - multi-GPU cluster solution for coupled problems

---
Publikacje, popularyzacja, itp.
- Konferencje, publikacje, koła naukowe, raporty:
  - wyniki PHI, Xeon – OpenMP versus OpenCL - FK
  - wyniki GPU – shared memory + OpenCL – FK, JB
  - ns_supg + turbulencja – PC
  - ns_supg/heat + warunki kontaktu – PC
  - plast_flow – mixed versus stabilized formulations – AS
  - ns_supg/heat - scalability study for hybrid meshes – KM
  - ns_supg/heat – load balancing for hybrid meshes – KM
  - assembling for hp adaptivity, etc. - KC
  - integration for heat + ns_supg on GPU – JB
  - integration for 2nd order approximation on GPU – JB
  - assembly on GPU and multi-GPU – JB, KC
  - amg with mkb - DG

---
Doktoraty - KM
- Working version MPI-OpenMP
- Analysis OpenMP with SIMD directives
  - profiles
- Final redaction
- -----------------
- Parallel input-output (checkpoint-restart)
- Parallel visualization
- Interakcja z pakietem/ami Open Source
- Adaptacja plast_flow (remeshing)

---
Doktoraty - PM
- Tests
- Final redaction

---
Doktoraty - PC
- Testy ns_supg+heat
- Testy ns_supg+heat+ALE
- Ostateczna redakcja
  ---------------------------
- Publikacje, raporty na podstawie testów – Innolot
- Turbulencja
- Warunek brzegowy kontaktu (poprawny!)

---
Doktoraty FK
- infrastruktura OpenCL
  - numerical integration: CPU, GPU, PHI
  - numerical integration: prisms, tetra
- auto-tuning
- OpenMP 4.0
  - infrastruktura
  - całkowanie numeryczne (CPU, GPU, PHI)
- ostateczna redakcja
  ---------------------------
- std_lin – szacowanie błędu (ZZ) na GPU
- std_lin – projekcja (proj_sol_lev) na CPU

---
Doktoraty - KC
- assembling – CRS, Ellpack(?) (CPU, GPU)
- multi-grid solver (CPU, GPU)
  - SpMV
  - GS iterations
  - ILU(0) iterations
  - projections (prolongation, restriction)
- MPI-OpenMP-OpenCL implementation!!!
  ------------------------------------------------------------------
- ctests
  - maintenance
  - extensions
  - documentation

---
Doktoraty - JB
- assembling 2nd_order (CPU, GPU)
- plast_flow – mixed formulation
- numerical integration 2nd_order
  - 1-entry – 1-thread
  - tetra, prisms
  - OpenCL (CPU, GPU, PHI), CUDA?
- error estimation 2nd_order (CPU, GPU)
- ns_supg+heat – 2nd_order (CPU, GPU)
  ----------------------------------------------------
- cmake
  - extensions
  - documentation

---
Meshes
- contact boundary condition
- reading/importing from commercial formats
  - WSK – Ansys + contact BC (II 2015)
  - documentation, examples (10^6 elements)
- integration with Open Source external packages
  - gmsh?, netgen?, tetgen? (spring?)
  - http://www.robertschneiders.de/meshgeneration//software.html
- documentation (theory manual, user's guide) (summer)
- integration with PC code (summer?)
  - industrial strength version (max 10 buttons)
  - export in ModFEM format (checkpoint-restart)
- parallel checkpoint-restart (autumn)
- dynamic load balancing (2016)

---
Aproximation
- Linear approximation
  - error estimation (ZZ)
    - OpenMP – II 2015
  - projections (prolongation, restriction)
    - OpenMP – III 2015
    - OpenCL(?) - IV 2015
- Quadratic approximation
  - error estimation (ZZ)
    - OpenMP - 2016
  - projections (prolongation, restriction)
    - OpenMP -
  - OpenCL(?)

---
Solwer
- wersja OpenMP
  - CRS, block_CRS – BLAS, ILU(0), GS - (II-III)
- OpenCL (spring)
  - CRS, ELLPACK, other? (spring)
    - assembling
    - BLAS, ILU(0), GS
- geometric multigrid - OpenMP
  - prolongation and restriction from approximation
  - system matrix from integration on coarse elements
  - example case: heat equation, ns_supg
- preconditioning ns_supg (summer)
- PARDISO interface (autumn)

---
Solwer
- algebraic multigrid
  - grid coarsening algorithms
  - prolongation, restriction
  - Galerkin projection
  - generic interface
    - interaction with external software (e.g. MP solver)
    - interaction with FEM codes (ModFEM)
  - interface with BLAS for MKIS
  - example cases:
    - heat
    - ns_supg
    - ns_supg_heat

---
Problem modules
- Documentation (WSK):
  - ns_supg, heat, ns_supg_heat
- Test OpenCL
  - heat
  - ns_supg
  - ns_supg_heat
- New problem module for “coupled thermo-mechanical finite element formulation for incompressible plastic material”

---
Execution environment
- SVN, CMake
  - MPI + OpenMP
  - MPI + OpenMP + OpenCL
  - manuals
- Scripts
  - MPI
  - OpenCL

---
Examples and tests
- Coverage:
  - mesh management (parallel with load balancing)
  - approximation: DG, std, quad
    - convergence
    - constrained (R, 100, S)
  - adaptivity: error estimation, strategies
  - time integration: Euler, Crank-Nicholson, time-step adaptivity, local time-stepping
  - non-linear solver: strategies
  - linear equations solver: solvers, preconditioners, strategies, run-time configuration
  - problems:
    - conv-diff, heat, ns_supg, ns_supg_heat
    - plasticity